# Team Meeting Log 33 – 28/10/2025 (Tuesday)

### Meeting 33

Date: 28/10/2025

Time: 11:00 – 12:00 (Post Mentor Online Follow-Up Meeting)

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 5 minutes

Team Lead: Priyanka

### Discussion

- Attended the 4th Online Follow-Up Meeting with weekly mentor Andrea Curley.

- The mentor advised the team to prioritize pending and delayed requirements in the SRS document, particularly the Report Hazards and Suggested Routes (Fast & Safe) features, which are to be completed by the end of Week 7.

- The mentor also requested that the application be hosted online to enable easier access and review by mentors.

- Conducted a group meeting immediately after the mentor session to discuss implementation steps, address feedback, and set coding priorities.

- Re-aligned Sprint goals with the SRS requirements to ensure readiness for a demo presentation on Friday showcasing new working functionalities.

### Research/Decisions Needed to be Made

- Decide on the final implementation approach for the Report Hazards feature to meet SRS specifications.

- Finalize the Suggested Routes (Fast & Safe) algorithm to ensure both functional accuracy and usability before Week 7 submission.

- Research suitable hosting options (e.g., Render, Vercel, or GitHub Pages with backend link) to make the app accessible for mentor review.

- Confirm which pending SRS requirements can be realistically completed within the current sprint timeline.

- Identify dependencies between frontend and backend teams to coordinate feature integration for the Friday demo.

- Evaluate potential improvements in UI/UX for the demo to better reflect mentor feedback.

### Tasks Assigned

### Huda – Work on hosting the full application externally and ensure all routes and API connections function correctly, support backend integration for Suggested Routes.

### Shalini – Refine frontend components for Suggested Routes (Fast & Safe) and assist in UI/UX adjustments based on mentor feedback.

### Priyanka – Focus on backend development for Report Hazards feature and verify data flow consistency with the frontend.

### Hina – Conduct quick user testing for Suggested Routes and prepare visual updates for the upcoming demo; assist in preparing mentor presentation materials.

### Karan – Collaborate on backend logic for Report Hazards and support database linkage for real-time data handling.

### Next Meeting

29/10/2025 Wednesday