# Team Meeting Log 14 – 09/10/2025 (Thursday)

### Meeting 14

Date: 09/10/2025

Time: 17:02 – 17:06

Attendees: ALL – Shalini, Huda, Hina, Priyanka, Karan

Location: On-Campus

Duration: 1 hr 4 mins

### Discussion

- Rehearsed presentation on-campus with projector set-up and planned timing.

- Reflected on presentation and video submissions from the previous night.

- Conducted quick retrospective on workload balance and communication flow.

- Evaluated survey feedback from draft version shared internally.

- Discussed issues encountered with GitHub merges and how to improve workflow.

- Outlined next sprint priorities focusing on backend preparation and frontend prototype linkage.

### Research/Decisions Needed to be Made

- Continue refining prototype by integrating survey feedback.

- Finalize short-term goals for Sprint 3 deliverables.

- Define standards for GitHub documentation updates.

- Confirm backup storage for Gantt Chart and presentation materials.

### Tasks Assigned

- Huda: Continue prototype refinement and results gathering.

- Priyanka: Expand retrospective document with Sprint 2 reflections.

- Hina: Complete data processing plan. Resolve GitHub conflicts.

- Karan: Confirm revised architecture diagram for Sprint 3.

- Shalini: Make final updates and changes to presentation slides for tomorrow’s in-class presentation as decided with group.

### Next Meeting

10/10/2025 Friday afternoon, on-campus