# Team Meeting Log 19 – 14/10/2025 (Tuesday)

### Meeting 19

Date: 14/10/2025

Time: 20:05 – 21:10

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 5 minutes

### Discussion

- Reviewed overall Sprint 3 progress with focus on UI development.

- Huda shared updates on completing the CSS for the Home page and reviewed consistency across other pages.

- Shalini and Priyanka discussed ongoing CSS challenges for the “Suggested Routes” and “Find Buddy” pages.

- Hina and Karan presented the early draft of the Data Cleaning and Processing document and discussed database integration.

- Decided which pages will be used for demonstrating to Andrea Curley in tomorrow’s second online follow-up meeting.

- Team prepared a short list of discussion points for the follow-up meeting.

### Research/Decisions Needed to be Made

- Confirm final colour palette, including updates to “Go Fast” and “Report Hazard” button styles.

- Review PostgreSQL tutorials and define first test case for connecting datasets.

- Finalise updates for the Gantt Chart and retrospective document before the next review.

- Establish a two-week cycle for functional increments based on mentor feedback.

### Tasks Assigned

- Shalini – Continue CSS for “Suggested Routes” and “Report Hazard” pages and prepare discussion notes for mentor session.

- Huda – Lead Sprint 3 management in Jira and review frontend integration flow.

- Priyanka – Work on “Find Buddy” CSS layout and ensure clickable navigation between pages.

- Hina – Update Data Cleaning document and Gantt Chart progress.

- Karan – Research on system architecture technologies, PostgreSQL connection configuration and dataset joins.

### Next Meeting

15/10/2025 Wednesday afternoon (Mentor online follow-up meeting followed by group session)