# Team Meeting Log 21 – 16/10/2025 (Thursday)

### Meeting 21

Date: 16/10/2025

Time: 20:00 – 21:05

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 5 minutes

### Discussion

- Reviewed implementation progress from Andrea Curley’s feedback session.

- Verified UI corrections, including blue “Go Fast” button and adjusted colour contrast.

- Huda, Shalini, and Priyanka confirmed successful linking of navigation between key web pages.

- Hina shared updated Gantt Chart and retrospective summaries for Sprint 3.

- Shalini and Karan provided updates on PostgreSQL database research and data cleaning improvements.

### Research/Decisions Needed to be Made

- Decide final dataset structure for database integration next week.

- Confirm designed pages to be shown in Friday’s informal demo and presentation.

- Verify data flow consistency between routes, hazard reports, and buddy features.

- Assess interview questionnaire structure for upcoming evaluation sessions.

- Finalise slide order and team speaking roles for the presentation.

### Tasks Assigned

- Shalini – Complete meeting logs.

- Huda – Ensure Jira reflects all feedback tasks and coordinate demo setup.

- Priyanka – Polish UI and navigation responsiveness before Friday.

- Hina – Finalise Gantt Chart updates and demo checklist.

- Karan – Prepare Friday’s informal demo and presentation notes.

### Next Meeting

17/10/2025 Friday morning (before Online Presentation Session)