## Team Meeting Log 25 – 20/10/2025 (Monday)

Meeting 25
Date: 20/10/2025
Time: 20:17 – 21:29
Platform: Microsoft Teams
Duration: 1 hour 12 minutes
Attendees: Shalini, Huda, Hina, Priyanka, Karan

### Discussion

- We have discussed and decided that Shalini is the Team Lead fro this week .As The follow-up discussion was about moving forward with Sprint 4 development and authoring deliverables. The team looked over the Jira tasks that were made during Sprint 4 to make sure they knew who was in charge of them and what their current status was.

Interim Report (SP-73):

Each member gave an update on the part of the project they were in charge of. Huda talked about the technical solution section's progress, Karan and Shalini talked about the backend architecture and integration elements, and Hina and Priyanka finished the first drafts for the user assessment section.

Data Cleaning and Preparation (SP-74): Hina went over the steps for cleaning data, which included checking for errors, dealing with missing values, and changing the data.

Setting up the backend database and routing (SP-129): Karan and Shalini started to define the PostgreSQL schema and the backend routes. We wrote out the framework for database connections and routing dependencies for review.

Frontend UI theme and design (SP-137) Huda and Priyanka looked over the layout for the login and home pages to make sure they matched the app's colour scheme for the frontend UI.

Jira synchronisation for SP-156 and SP-146 Shalini validated changes for daily meeting records and Jira synchronisation for SP-156 and SP-146.
The team talked about what they needed to do the next day, with an emphasis on integrating the backend schema and improving the demo's front-end visuals.

Research/Decisions needed to be made

- Check the framework for the submission of the draft of the Interim Report (due Thursday).

- Before the demo on Thursday, make sure the frontend and backend parts work together.

- Check the status of the Gantt chart dependencies for linking tasks.

Assigned Tasks

Shalini: Finish the draft of the PostgreSQL schema, and sync the Jira tasks.
Huda: : Interim-Report, and finish the UI mock-ups for the Home and Login pages.
Priyanka: Interim-Report make the design for the Suggested Routes and Sign-Up pages also work on Retrospective Document. 
Hina: Interim-Report, update meeting logs and continue with the normalisation and documenting of the cleaned data.
Karan: : Interim-Report and keep setting up the backend with Express routing and integration. Also working on Gantt Chart for this week.

Next Meeting

On Tuesday, October 21, 2025, we will look at how well the backend and frontend integration is going and finish the drafts of the report sections.