# Team Meeting Log 35 – 30/10/2025 (Thursday)

### Meeting 35

Date: 30/10/2025

Time: 20:00 – 21:00

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour

### Discussion

- Sprint 5 Retrospective: Share key takeaways from Sprint 5, what went well, what didn’t, and what we can improve moving forward.

- Presentation Prep.: Finalize the presentation clearly outline completed tasks, what’s in progress, and any blockers.

- Preparing for Demo Presentation (Friday): Plan and coordinate who presents what, make sure the app is demo ready.

- Technical Fixes: Review the status of signup/login and suggested routes pages focus on resolving remaining issues affecting the connection between frontend and backend.

- App Hosting: Hosting is done, but some issues remain. Discuss what’s working, what’s not, and next steps for a stable deployment.

### Research/Decisions Needed to be Made

- App Hosting Options & Optimization: Investigate current hosting limitations and explore more stable or scalable solutions. What are the pros and cons of switching platforms or configurations.

- Frontend–Backend Integration Issues: What’s causing the disconnect between frontend and backend, and how can we prevent similar issues in future features.

- Effective Presentation Structuring: Explore how to clearly present what's done vs. what's in progress in a way that's concise and engaging. How can we align this with mentor expectations.

- Sprint Retrospective Techniques How can we turn feedback into better planning for the next sprint.

### Tasks Assigned

- Huda & Shalini: Frontend–Backend Integration Issues
for signup/login and suggested routes.

- Hina –Presentation Structuring
Design the structure for our upcoming demo and ensure it clearly shows what’s done, what’s in progress, and next steps. Coordinate with others to gather accurate progress updates and visuals.

- Priyanka – Frontend–Backend Integration Issues for Profile page and report hazards

- Karan – Sprint 5 Retrospective
Choose a method suitable for our team and lead the retrospective session. Focus on turning feedback into concrete improvements.

### Next Meeting

31/10/2025 Friday morning