# Sprint 4 Retrospective (20th – 22nd October 2025)

Team: SafePath

Sprint Duration Covered: Monday 20th – Wednesday 22nd October 2025

Sprint Goal: Progress backend and frontend development, stabilize the database, and complete the interim report and presentation due Thursday 23rd Oct at 6 PM.

## Retrospective Table

| What Went Well | What Did Not Go Well | To Do Things Differently |
| --- | --- | --- |
| • Jira tasks and child items were pre-assigned before sprint began, allowing everyone to start work early. • Data cleaning was fully completed before the sprint by Hina, ensuring clean datasets for integration. • Backend and database setup began early; Express routes and API structures were implemented successfully. • Frontend progressed with modernized CSS styling and improved page responsiveness by Huda and Priyanka. • Report and presentation slides were prepared collaboratively from Saturday, avoiding last-minute writing. • Team communication recovered positively after initial tension — members showed empathy and adaptability. • UI design and consistency across pages improved significantly. • Pre-assignment of Jira items allowed better individual ownership. | • Ongoing database connectivity and schema errors delayed backend testing. • Merge conflicts in GitHub slowed integration and caused stress. • Team disagreements created friction during early sprint days. • High workload and simultaneous deadlines (report, presentation, backend) increased pressure. • Limited rehearsal time for presentation and incomplete testing before submission. • Temporary communication breakdown while resolving database and merge issues. • Time constraints made it difficult to perform end-to-end validation of cleaned data. | • Establish a structured mid-sprint check-in (15–20 minutes daily) to track progress. • Log database blockers and merge issues immediately in Jira comments for quicker visibility. • Assign a rotating QA role each sprint to verify integration early. • Avoid parallel heavy tasks by staggering technical and documentation deadlines. • Allocate specific buffer days before deadlines purely for review and demo rehearsals. • Improve PR review discipline to prevent late merge conflicts. • Continue maintaining calm, respectful communication even under time pressure. • Strengthen dependency management by assigning backup members for critical paths. |

## 1. Set the Stage

The sprint began with high intensity as several key deliverables were already in motion. Most Jira tasks and child items had been assigned before the sprint began, allowing the team to start technical and documentation work immediately. The team’s main objectives for this half of the sprint were to finalize backend–database connectivity, enhance frontend interfaces, and complete interim documentation and presentation slides for submission.

## 2. Mad / Sad / Glad Reflection (Early Sprint Review)

| Category | Team Reflections (20–22 Oct) |
| --- | --- |
| Mad 😡 | • Persistent PostgreSQL connection and schema issues delayed backend testing. • Stress levels were high due to multiple overlapping priorities (report, slides, backend). • Disagreements on certain technical and structural choices initially slowed progress. |
| Sad 😞 | • The database problem consumed significant time, leaving less room for testing. • Collaboration was affected temporarily due to workload pressure. • Team felt stretched managing both coding and documentation deadlines simultaneously. |
| Glad 😊 | • After discussions, everyone took time to understand each other’s perspectives and agreed on final decisions calmly. • Data cleaning (handled by Hina) was completed before sprint start, providing ready datasets for use. • Backend and frontend progressed steadily despite obstacles. • CSS redesign improved the overall look and feel of the UI. • Report and slides were developed collaboratively from Saturday, ensuring early progress. |

## 3. Technical & Task Summary (Mon–Wed)

| Area | Progress / Activities | Owner(s) |
| --- | --- | --- |
| Database & Backend (SP-129) | Karan and Shalini worked on PostgreSQL schema and database setup before sprint began. Continued fixing connectivity and routing issues from Monday onwards. Implemented Express API structure and partial route testing. | Shalini & Karan |
| Frontend (SP-137) | Huda and Priyanka focused on visual improvements and modern CSS layouts. Continued refining navigation flow and page responsiveness. | Huda & Priyanka |
| Data Cleaning (SP-71) | Fully completed before sprint start — cleaned, normalized, and documented datasets ready for integration. | Hina |
| Interim Report & Presentation (SP-163, SP-164) | Everyone worked on assigned report sections and slides since Saturday. Focus during this sprint was on finalizing text, visuals, and formatting. | All Team |

## 4. Team Reflection (4Ls Framework)

| Liked | Learned | Lacked | Longed For |
| --- | --- | --- | --- |
| Strong early start — tasks were pre-assigned before sprint began. UI styling now looks modern and visually appealing. | How to collaborate calmly through technical stress and disagreements. How to separate coding and report priorities effectively. | Smooth database setup — technical issues slowed progress. Consistent progress tracking in Jira midweek. | More buffer time before deadlines to test and review. Continuous mentor feedback mid-sprint. |

## 5. Start / Stop / Continue

| Start | Stop | Continue |
| --- | --- | --- |
| Scheduling short sync meetings for database progress tracking. Logging technical blockers early in Jira comments. | Over-discussing decisions during stressful moments. Leaving dependency issues unaddressed until late. | Supporting each other and maintaining a calm, open atmosphere. Dividing report and technical work efficiently as done this sprint. |

## 6. Insights & Mid-Sprint Evaluation

• Pre-assignment of Jira tasks helped everyone begin work efficiently from the first day.
• Although database errors became a bottleneck, collaboration and understanding improved after open discussions.
• The frontend team’s visual updates added a polished look to the product.
• Team communication matured — members took breaks, re-evaluated perspectives, and resumed with stronger unity.
• All report and presentation components were nearly ready by Wednesday night, ensuring readiness for Thursday’s submission.

## 7. Action Items for Thursday (23 Oct)

| Action Item | Owner | Deadline |
| --- | --- | --- |
| Fix remaining database connection issues and verify API responses. | Shalini & Karan | 23 Oct |
| Complete final proofreading and integrate diagrams into report. | All Team | 23 Oct |
| Rehearse slides and finalize interim presentation for submission. | All Team | 23 Oct |

## 8. Summary

The first half of Sprint 4 was challenging but productive. Despite database hurdles and time pressure, the team maintained focus, practiced empathy, and balanced documentation with development. The effort invested during these three days laid the foundation for smooth submission and successful demo preparation.