# Team Meeting Log 24 – 19/10/2025 (Sunday)

### Meeting 24

Date: 19/10/2025

Time: 20:15 - 21:20

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 5 minutes

### Discussion

- Follow-up meeting focused on refining Sprint 4 setup and initial progress on interim tasks.

- Shalini presented the Jira backlog showing following work items she created and modified to align with goals: Interim Report, Presentation, Demo, Data Cleaning Process Document, Data Cleaning and Preparation, Backend Database & Routing Setup, Backend Process Documentation, Frontend UI Theme & Design, Frontend Process Documentation, UI User Research & Insights, GitHub & Jira Management, Meeting Logs Documentation, Gantt Chart Creation, Individual Video Submissions, Final Video Compilation & YouTube Upload, Retrospective Document, Reflective Diaries Preparation, and all linked child work items for each work item that was listed above.

- Each member confirmed their assigned writing sections for the Interim Report, covering user scenario, technical problem, technical solution, and evaluation plan.

- Hina demonstrated early progress on data cleaning, including collecting and inspecting raw data sources.

- Shalini and Karan began designing the PostgreSQL schema and backend routing outline, while Priyanka and Huda worked on refining the frontend layout and login-page flow.

- Prepared a list of points and visuals to discuss with mentor Andrea Curley in upcoming Tuesday’s online session, including challenges in integration and future sprint targets.

### Research/Decisions Needed to be Made

- Determine the structure and flow of the Interim Presentation slides.

- Finalize report subsections to be completed by Wednesday afternoon.

- Confirm demo sequence for Thursday’s submission.

- Review Gantt Chart dependencies for backend and frontend alignment.

- Prepare mentor questions regarding database linking, data quality, and frontend responsiveness.

### Tasks Assigned

- Shalini: Progress on PostgreSQL schema design, Express connection, and backend documentation for the demo. Oversee Jira task tracking, update meeting logs, ensure Interim Report sections are compiled, and coordinate mentor session agenda.

- Huda: Finalize Home and Login UI page, link visuals with report diagrams.

- Priyanka: Implement design consistency for Sign-Up and Suggested Routes pages, assist with prototype testing.

- Hina: Continue data cleaning and record documentation of normalization and standardization steps.

- Karan: Progress on PostgreSQL schema design, Express connection, and backend documentation for the demo.

### Next Meeting

20/10/2025 Monday evening