# Team Meeting Log 11 – 06/10/2025 (Monday)

### Meeting 11

Date: Monday, 06/10/2025

Time: 20:03 – 21:12

Attendees: ALL – Shalini, Huda, Hina, Priyanka, Karan

Place/Platform: Microsoft Teams

Duration: 1 hour 9 minutes

### Discussion

- Reviewed the outcomes of last week’s sprint and confirmed all presentation feedback points.

- Agreed on individual task ownership for the week based on the Sprint 2 Gantt Chart.

- Discussed the structure for enhancing personas and how they link to updated prototype screens.

- Outlined the scope of data evaluation research and decided how AI-driven analysis connects with existing datasets.

- Clarified expectations for the Gantt Chart timeline and how dependencies will be represented.

### Research/Decisions Needed to be Made

- Confirm the metrics for validating enhanced personas (e.g., demographic balance, relevance to app features).

- Identify the correct GitHub workflow for Week 4 updates (feature branches, review cycles).

- Review existing pedestrian and cyclist survey templates before launching the new combined version.

- Determine how the upcoming presentation will visually show progress on architecture and design.

### Tasks Assigned

- Huda: Begin enhancing personas and prototype design.

- Priyanka: Select requirement spec for flow chart. Continue AI-driven evaluation research.

- Hina: Review Jira tickets, ensure all Week 3 tasks are closed, and prepare GitHub structure.

- Karan: Continue API and routing research. Draft outline for updated system architecture.

- Shalini: Draft Gantt Chart version 1. Record meeting log.

### Next Meeting

07/10/2025 Tuesday evening