## Team Meeting Log 27 – 22/10/2025 (Wednesday)

Meeting 27
Date: 22/10/2025
Time: 20:10 – 21:18
Platform: WhatsApp Call
Duration: 1 hour 8 minutes
Attendees: Shalini, Huda, Hina, Priyanka, Karan

### Discussion: This meeting was conducted through a WhatsApp group call led by Shalini to finalize the compilation of the Interim Report and review integration progress before the demo. The team discussed the status of each documentation section and the status of assigned tasks.

All members confirmed completion of their sections as per the ownership plan. Hina and Shalini completed User Scenario; Karan finalized System Overview with diagrams; Huda and Priyanka refined Frontend and Technical Problem sections; and the Conclusion was reviewed jointly by Shalini and Karan.

- The team reviewed the merged document in Google Docs, corrected alignment issues, updated section headings, and ensured consistency in tone and reference style.

- Karan confirmed backend API connections with the frontend prototype were stable. Huda demonstrated updated UI visuals and linked demo screen transitions.

- Roles for the upcoming presentation were discussed. Shalini and Karan will cover the introduction and backend, while Huda and Priyanka will explain frontend and technical design. Hina will present data preparation and evaluation metrics.

### Research/Decisions needed to be made

- Finalize report formatting and references.

- Prepare presentation slides aligned with report content.

- Test prototype flow once more before the demo.

- Decided to create the 1 minute demo for the similar app

### Assigned Tasks

Shalini: Review final report file with presentation layout and ensure submission readiness.
Huda: Complete demo slide visuals and UI integration also working of the formatting part of the report.
Priyanka: Working on to connect with the backend for the buddy page and expand the the factures on it.
Hina: Prepare data section visuals for demo and double-check documentation consistency.
Karan: Validate final backend integration and contribute to slides for technical explanation.

### Next Meeting

On Thursday, October 23, 2025, via WhatsApp Call, to perform a quick demo rehearsal and finalize slide sequencing before the university presentation.