# Team Meeting Log 36 – 31/10/2025 (Friday)

### Meeting 36

Date: 31/10/2025

Time: 11 – 1 (Online Presentation)

1:15 – 2  ( Online on Teams)

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Bongo, Microsoft Teams

Duration: 1 hour 10 minutes total

### Discussion

- Delivered the Online Group Presentation showcasing Sprint 5 progress and prototype improvements.

- App demo presentation and mentor’s feedback

- After Demo team discussion

### Research/Decisions Needed to be Made

- Demo Feedback: Categorize mentor feedback into Critical/High/Medium and decide what goes into Sprint 6.

- Routing Quality: Decide on the “safest vs fastest vs balanced” scoring weights and how to display trade-offs in UI.

- Usability Fixes: Choose top 3 UX issues from the demo to fix first (e.g., marker clarity, step-by-step directions, toast vs modal alerts).

- Testing Approach: Agree on test plan scope (unit/e2e/manual scenarios for route suggestions, hazard reporting, auth).

- Release/Hosting Flow: Decide staging URL, deployment checklist, and who approves releases.

### Tasks Assigned

- Huda: Implement and expose routing weights (safest/fastest/balanced) and add a simple UI toggle.

- Karan: Diagnose and fix hazards + real-time data integration—stabilize APIs, add caching/fallbacks, and set up monitoring to ensure timely, reliable updates.

- Shalini: Fix UX issues (marker clarity, directions panel, toast alerts).

- Priyanka: classify mentors feedback into Critical/High/Medium and create Sprint 6 user stories.

- Hina: Test the Suggested Routes feature end-to-end, log any bugs, and propose clear, prioritized enhancements.

### Next Meeting

1/11/2025 Saturday evening