# Team Meeting Log 18 – 13/10/2025 (Monday)

### Meeting 18

Date: 13/10/2025

Time: 20:00 – 21:10

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 10 minutes

### Discussion

Official kickoff for Sprint 3 led by Huda, focusing on UI implementation and backend preparation.

Reviewed all Sprint 2 carry-over tasks and confirmed new assignments.

Shalini and Priyanka shared CSS issues encountered in layout responsiveness.

Karan and Hina presented progress on data cleaning document and PostgreSQL setup research.

Discussed flow chart alignment for “Search for Route” and the technical architecture rework.

### Research/Decisions Needed to be Made

Confirm final system architecture version for Sprint 3 presentation.

Verify that the PostgreSQL environment is compatible with planned backend components.

Decide whether CSS issues require structural refactoring or inline fixes.

Define submission dates for the updated Gantt Chart and retrospective.

Identify tools to begin evaluating medium-fidelity prototypes with users.

### Tasks Assigned

Shalini – Continue studying PostgreSQL, update meeting logs daily, and make CSS corrections.

Huda – Manage Sprint 3 Jira and GitHub activities and supervise progress.

Priyanka – Work on “Find Buddy” CSS and assist Shalini with page alignment testing.

Hina – Prepare Sprint 3 Gantt Chart and retrospective document.

Karan – Finalise architecture notes and assist in PostgreSQL tutorials and video-based research.

### Next Meeting

14/10/2025 Tuesday evening