# Team Meeting Log 34 – 29/10/2025 (Wednesday)

### Meeting 20

Date: 29/10/2025

Time: 8:00 – 9:00

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour

### Discussion

- Progress on Suggested Routes feature and UI enhancements.

- Safe routing logic updates and integration testing.

- App hosting completed (DB & backend); minor issue persists with frontend connection.

- Profile page development completed and tested.

- Database optimization and removal of Redis dependency on progress.

- Preparation of presentation slides and weekly diary videos for Friday review.

### Research/Decisions Needed to be Made

- Confirm the final hosted link to share with mentors for testing.

- Evaluate if route calculation logic requires further optimization for real-time updates.

- Decide what information on project progress needs to be added in the Friday presentation PPT.

### Tasks Assigned

- Huda: Fix login page backend issue JWT, finalize and verify app hosting.

Priyanka: Create new profile page UI and test backend functionality.

- Shalini: Finalize and upload weekly diary videos; continue frontend testing.

- Karan: Work on database optimization and validate performance post-Redis removal.

- Hina: Finalize Friday presentation slides and coordinate demo preparation.

### Next Meeting

30/10/2025