# Team Meeting Log 17 – 12/10/2025 (Sunday)

### Meeting 17

Date: 12/10/2025

Time: 20:05 – 21:12

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 7 minutes

### Discussion

- Officially reviewed feedback from Andrea Curley’s follow-up meeting (07/10) to ensure all items were being addressed.

- Confirmed that coding phase had begun and CSS development was now in progress.

- Huda updated the team on her home page CSS work and management of Jira for Sprint 3.

- Shalini and Priyanka reported initial layout challenges on their respective pages.

- Discussed PostgreSQL setup, potential connection issues, and integration feasibility.

### Research/Decisions Needed to be Made

- Review whether the current CSS framework (plain CSS vs Tailwind or Bootstrap) meets project goals.

- Confirm that personas and surveys include accessibility considerations.

- Determine order of database configuration steps for PostgreSQL.

- Decide who will document data cleaning and processing in a centralised document.

- Finalise the sprint progress tracking method in Jira for consistency.

### Tasks Assigned

- Shalini – Research on PostgreSQL and continue CSS for “Suggested Routes” and “Report Hazards” pages.

- Huda – Finalise home page CSS and manage Jira board updates.

- Priyanka – Continue “Find Buddy” CSS and troubleshoot design alignment issues.

- Hina – Draft data cleaning and processing documentation.

- Karan – Support PostgreSQL research and data cleaning documentation.

### Next Meeting

13/10/2025 Monday evening