# Team Meeting Log 22 – 17/10/2025 (Friday)

### Meeting 22

Date: 17/10/2025

Time: 09:30 – 10:40 (Preparation before Online Presentation)

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 10 minutes total

### Discussion

- Conducted pre-presentation meeting to review slide order, demo flow, and speaking assignments.

- Verified that navigation and CSS across all pages were functional and visually consistent.

- Practised the demo sequence focusing on clickable routes, colour updates, and interface clarity.

- Delivered the Online Group Presentation showcasing Sprint 3 progress and prototype improvements.

- Reflected on performance, noting smoother transitions and more cohesive team coordination compared to previous weeks.

### Research/Decisions Needed to be Made

- Gather feedback from the mentor and peers after the presentation.

- Identify which backend features to develop next based on presentation comments.

- Decide on next sprint’s primary objective - data cleaning process and full database integration phase.

- Review any UI feedback to incorporate in the next sprint iteration.

- Schedule follow-up interview evaluations with users for usability testing.

### Tasks Assigned

- Shalini – Begin backend integration setup and manage PostgreSQL testing continuity.

- Huda – Lead Sprint 3 wrap-up and oversee post-demo task assignments.

- Priyanka – Refine UI components based on feedback and continue navigation testing.

- Hina – Start executing the data processing document and record initial outputs for dataset workflow.

- Karan – Compile presentation feedback and work with Shalini on backend integration and testing.

### Next Meeting

18/10/2025 Saturday evening