## Team Meeting Log 30 – 26/10/2025 (Sunday)

Meeting 30
Date: 26/10/2025
Time: 13:00 – 14:00
Platform: WhatsApp Call
Duration: 1 hour
Attendees: Shalini, Huda, Hina, Priyanka, Karan

### Discussion

• This meeting was held through a WhatsApp call at 1:00 PM to suit everyone’s availability. The discussion mainly focused on addressing current challenges faced by the team, improving internal communication, and planning better coordination for the upcoming sprint.

- Communication & Coordination: The team openly discussed the difficulties faced in maintaining consistent communication during the project. To improve progress tracking, it was agreed to conduct a daily 20-minute call on Microsoft Teams starting from Monday, allowing members to share quick updates and resolve blockers early.

- Sprint 5 Planning: Shalini will outline and assign tasks for Sprint 5, beginning Monday, but this meeting was dedicated to identifying problem areas rather than assigning new tasks.

- Backend Technical Issue: A significant issue was identified in the backend code, which is currently not functioning properly. The group discussed possible causes and ways to approach debugging collectively in the next few days.

- Live Data Simulation Discussion: The team explored how to manage live data updates more effectively. Instead of monthly automatic updates, it was suggested to simulate live data on a weekly basis to ensure regular validation and early detection of data-related issues.

- Team Collaboration: Members also discussed ways to maintain more effective and respectful communication, share progress regularly, and hold meetings in a structured manner to avoid delays and confusion.

### Research/Decisions Discussed

• Start short daily Teams calls for consistent progress communication.
• Focus on identifying and fixing backend code errors collaboratively.
• Implement a weekly schedule for live data simulation instead of monthly updates.
• Continue improving coordination and meeting management for efficient teamwork.

### Next Meeting

Monday, October 27, 2025 – Daily 20-minute Teams call to begin Sprint 5 and review project status updates.