# Team Meeting Log 32 – 27/10/2025 (Monday)

### Meeting 32

Date: 27/10/2025

Time: 20:00 – 21:00

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour

Team Lead: Priyanka

### Discussion

- Official kick-off for Sprint 5 led by Priyanka, focusing on addressing interim feedback, sharing knowledge across team members, and encouraging task rotation between backend and frontend for skill development.

- Reviewed all Sprint 4 interim demo feedback, carry-over tasks, and confirmed new assignments.

- Discussed implementation options for real-time hazard reporting functionality.

- Considered alternative caching mechanisms to potentially replace Redis.

- Reviewed progress on the Requirements Specification document, identifying completed and in-progress sections.

- Planned next steps for the upcoming Diary submission scheduled for next week.

### Research/Decisions Needed to be Made

- Determine the most suitable approach for implementing real-time updates in the hazard reporting feature.

- Evaluate alternatives to Redis for caching and performance optimization.

- Continue working on pending sections of the Requirements Specification document.

- Plan for the upcoming weekly diary submission.

### Tasks Assigned

- Huda – Suggested Routes Page (Backend); Resolve Sign-Up Page issues (Backend); Host the application externally.

- Shalini – Suggested Routes Page (Frontend); Work on database optimization without Redis; Prepare this week’s video diary.

- Priyanka – Report Hazard Page (Backend), Jira management and Github.

- Hina – Complete user research questionnaire interviews and UI testing; Contribute to DB optimization without Redis; Prepare this week’s presentation slides (PPT).

- Karan – Report Hazard Page (Frontend and Backend).

### Next Meeting

28/10/2025 Tuesday evening