# Team Meeting Log 12 – 07/10/2025

### Meeting 11

Date: 07/10/2025

Time: 20:03 – 21:09

Attendees: ALL – Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hr 6 mins

### Discussion

- Reviewed progress on personas, flow chart, and API research.

- Shared updates on Gantt Chart creation. Confirmed inclusion of dependencies and task IDs.

- Discussed early findings from AI data evaluation research and how it could support the safety-index model.

- Agreed on presentation outline and story flow for the Wednesday submission.

- Assessed Jira status and identified unclosed tickets from previous sprint.

### Research/Decisions Needed to be Made

- Validate the data fields to include in the pedestrian/cyclist survey.

- Confirm if prototype enhancements should reflect survey sections.

- Decide whether the system architecture will use modular microservices or a simpler layered design.

- Determine which visualization tools to use for project tracking Gantt chart.

- Verify deadline feasibility for Wednesday submissions and assign internal review times.

### Tasks Assigned

- Huda: Finalize persona enhancements. Start drafting pedestrian/cyclist survey.

- Priyanka: Create flow chart draft. Complete retrospective document section 1.

- Hina: Finalize Jira updates. Push structured folders to GitHub.

- Karan: Review system architecture options. Document environment setup details.

- Shalini: Complete Gantt Chart and circulate for team feedback by night.

### Next Meeting

08/10/2025 Wednesday evening