# Team Meeting Log 16 – 11/10/2025 (Saturday)

### Meeting 16

Date: 11/10/2025

Time: 20:00 – 21:05

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 5 minutes

### Discussion

- Conducted a follow-up discussion after Presentation 3 feedback to finalise next steps.

- Reviewed changes required for the prototype based on UI hierarchy and button styling recommendations.

- Planned start of CSS development for the web pages and assigned design responsibilities.

- Huda outlined Sprint 3 leadership plan, including Jira updates, GitHub coordination, and weekly checkpoints.

- Karan and Hina presented their approach for beginning the data cleaning and processing document.

### Research/Decisions Needed to be Made

- Confirm colour standards and typography consistency across all web pages before CSS work begins.

- Decide order of page completion for the CSS phase (home → suggested routes → report hazards → find buddy).

- Determine dataset processing sequence for the next sprint based on join feasibility.

- Plan PostgreSQL learning and environment setup sessions to begin from Monday.

- Set deadlines for completing Sprint 3 Gantt Chart and retrospective drafts.

### Tasks Assigned

- Shalini – Begin preparing “Suggested Routes” and “Report Hazards” CSS layout templates.

- Huda – Start “Home” page CSS and manage Sprint 3 planning as group lead.

- Priyanka – Begin “Find Buddy” page CSS and align layout structure with Huda.

- Hina – Draft Gantt Chart and start data processing document.

- Karan – Research PostgreSQL setup and explore sample integration videos.

### Next Meeting

12/10/2025 Sunday evening