# Team Meeting Log 15 – 10/10/2025 (Friday)

### Meeting 11

Date: 10/10/2025

Time: 14:01 – 15:08

Attendees: ALL – Shalini, Huda, Hina, Priyanka, Karan

Location: On-Campus (Post-presentation review)

Duration: 1 hour 7 minutes

### Discussion

- Reviewed Presentation 3 feedback received earlier in the day and summarised key improvement points.

- Discussed the removal of Redis from the system architecture and ways to simplify the design.

- Evaluated feedback on prototype UI and planned to adjust colour hierarchy and layout consistency.

- Highlighted the need to start early data exploration and hands-on dataset joins as suggested by the lecturer.

- Planned CSS structure for the web interface and assigned initial pages for styling work.

### Research/Decisions Needed to be Made

- Confirm colour-coding standards and UI hierarchy for key buttons such as “Report Hazard.”

- Decide which dataset joins will be tested first to validate the flow.

- Determine suitable PostgreSQL database setup for backend integration.

- Create an updated list of next sprint priorities reflecting mentor and lecturer feedback.

- Assign page-level CSS ownership and timelines for completion.

### Tasks Assigned

- Shalini – Prepare “Suggested Routes” and “Report Hazards” page CSS structure.

- Huda – Plan home page layout and lead Sprint 3 setup as group lead.

- Priyanka – Begin “Find Buddy” page CSS layout.

- Hina – Start preparing interview questionnaire for Sprint 3.

- Karan – Research PostgreSQL and assist in dataset preparation.

### Next Meeting

12/10/2025 Saturday evening