# Team Meeting Log 23 – 18/10/2025 (Saturday)

### Meeting 23

Date: 18/10/2025

Time: 20:00 – 21:10

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 10 minutes

### Discussion

- The meeting marked the official transition from Sprint 3 to Sprint 4 (20–27 Oct), with Shalini appointed as the new group lead.

- Reviewed the upcoming Interim Deliverables - Report, Presentation, and Demo - due Thursday, 23 October by 6 PM, outlining a clear timeline for completion.

- Shalini introduced the new Jira sprint board setup and explained the parent and child work items for Data Cleaning, Backend, and Frontend sections, including owners and progress tracking.

- Discussed her ongoing research on Jira project management techniques and GitHub workflow automation using YouTube tutorials and academic resources to improve sprint coordination.

- Finalized task assignments and set expected goals by the 3rd online follow-up meeting with mentor Andrea Curley on Tuesday morning (21 Oct) to present progress.

### Research/Decisions Needed to be Made

- Review and approve Shalini’s Sprint 4 Jira setup and task dependencies.

- Confirm report writing sections, diagrams, and contributors for the Interim Report.

- Verify the database schema structure and data cleaning process for integration.

- Align frontend design tasks (CSS, navigation, and layouts) to ensure UI consistency before demo.

- Prepare agenda and materials for Tuesday’s mentor follow-up meeting.

### Tasks Assigned

- Shalini: Lead Sprint 4, research Jira/GitHub workflows, create and assign work items, and manage Interim deliverable timelines. Start work on backend routing and PostgreSQL schema setup for database connectivity.

- Huda: Coordinate frontend design and work on login/home pages.

- Priyanka: Refine CSS across pages (Sign-Up, Suggested Routes, Find Buddy) and assist with demo visuals.

- Hina: Begin dataset cleaning, document missing values handling.

- Karan: Collaborate with Shalini on backend routing and PostgreSQL schema setup for database connectivity.

### Next Meeting

19/10/2025 Sunday evening