# Team Meeting Log 20 – 15/10/2025 (Wednesday)

### Meeting 20

Date: 15/10/2025

Time: 12:03 – 13:04 (Post Mentor Online Follow-Up Meeting)

Attendees: Shalini, Huda, Hina, Priyanka, Karan

Platform: Microsoft Teams

Duration: 1 hour 1 minute

### Discussion

- Attended the second Online Follow-Up Meeting with Week Mentor Andrea Curley.

- Mentor advised focusing on backend functionality and clickable navigation instead of static visuals.

- Feedback received to change “Go Fast” button colour to blue and ensure functional routes.

- Group meeting following the mentor meeting, discussed implementation steps for feedback, coding priorities, and backend readiness.

- Re-aligned sprint goals to finish functional increments every two weeks and prepare an informal demo for Friday presentation.

### Research/Decisions Needed to be Made

- Implement mentor feedback on button colours, navigation, and prototype functionality.

- Review hamburger menu design and confirm visible items for the next demo.

- Validate PostgreSQL compatibility with backend connection setup.

- Ensure that weekly retrospectives capture visible outcomes rather than just progress lists.

- Plan online evaluation interviews as part of next sprint feedback collection.

### Tasks Assigned

- Shalini – Document mentor feedback, continue CSS fixes, begin linking routes to functional buttons, and test PostgreSQL database environment setup.

- Huda – Manage backend coordination and Jira updates for follow-up actions. Change colour for “Go Fast” button.

- Priyanka – Adjust colour hierarchy in “Find Buddy” CSS and add navigation buttons.

- Hina – Continue with Gantt Chart, retrospective updates, and assist in preparing demo notes.

- Karan – Confirm the Data Cleaning Process document.

### Next Meeting

16/10/2025 Thursday evening